PLAN to MVP v3 — Rveel

Purpose

This document is the updated program roadmap for Rveel.

It replaces the earlier planning view as the current working roadmap because it:

- incorporates what has already been completed;

- reflects the confirmed rename to Rveel;

- preserves the original strategic logic from Plan to MVP 2;

- updates sequencing based on actual implementation, external review, and accepted corrective feedback;

- provides the forward plan from the current state through MVP launch.

Relationship to Plan to MVP 2

- Plan to MVP 2 remains the original master baseline and historical planning reference.

- PLAN to MVP v3 should now be treated as the current working roadmap because it captures both completed work and the revised forward sequence.

Guiding principles

Product positioning

Rveel is a:

- source-based;

- informational;

- non-diagnostic;

- trust-sensitive;

- legally careful;

- premium-capable;

- mobile-first consumer product.

Program hierarchy of priorities

- trust;

- stability;

- compliance;

- speed;

- conversion;

- growth.

Permanent operating rules

- Rename the product, not the plumbing.

- Do not let monetization outrun truth and reliability.

- Do not let UI polish outrun data/runtime integrity.

- Do not let shareability introduce overclaiming.

- Use claim governance as the public-language control layer.

Program status at the start of v3

The following work is already materially complete or accepted:

- public rebrand-safe implementation to Rveel;

- claim registry and claim-governance foundation;

- targeted trust-surface remediation;

- Signals/runtime/data-ops/regression/scoring specification package;

- scan-output contract adoption and starter observability;

- starter deterministic golden regression harness.

This means the roadmap no longer starts at “prepare to rename” or “create claim governance.” Those stages have already happened.

Phase 0 — Product charter and commercial model lock

Status

Partially established conceptually; should be formally re-issued as one lock document if not already maintained elsewhere.

Objective

Lock the product’s formal operating charter.

Must lock explicitly

- MVP promise;

- what is scored vs non-scored;

- what counts as fact, methodology, app interpretation, preference overlay, and signal;

- launch geography;

- free vs premium boundary;

- one formal legal/product positioning sentence.

Exit gate

One founder-approved charter / commercial / legal-positioning document exists and is treated as the product constitution.

Phase 1 — Public rebrand-safe implementation

Status

Completed as engineering phase
Release-facing follow-ups still tracked separately.

Objective

Make Rveel the public-facing identity while preserving stable technical/provider-integrated identifiers unless separately approved for migration.

Already completed

- public identity source of truth;

- public rename across core user-visible surfaces;

- native/app display naming changes;

- naming inventory generation;

- legal page implementation in-repo;

- config-based support email pattern;

- stable technical identifiers preserved intentionally.

Still separately tracked

- production legal-page verification;

- support email population in release envs;

- store assets/metadata cleanup;

- naming-audit triage.

Exit gate

Phase 1 remains accepted; do not reopen broadly.

Phase 2 — Truth engine and claim governance

Status

Completed / accepted

Objective

Ensure that all material public-facing claims are classified, traceable, controlled, and reviewable.

Already completed

- claim registry;

- language standard / must-not-say rules;

- claim-to-code map;

- controlled terminology;

- claim drift log;

- owner/status coverage;

- initial code-backed governance structure.

Ongoing rule

Any newly shipped user-facing strings or meaningfully changed trust-surface behavior must continue to update this governance layer.

Exit gate

Phase 2 remains accepted; governance becomes a standing control layer for later phases.

Phase 3 — Trust-surface remediation

Status

Completed / accepted

Objective

Reduce the highest-risk public wording and explanation drift identified by claim governance.

Already completed

- high-risk highlight wording softened;

- risky share phrasing/hashtags remediated;

- premium truth pass completed for current wording;

- methodology version-locking mechanism added;

- key FR/ES methodology parity gap reduced.

Ongoing rule

Do not reintroduce risky health/ethics/superiority language through later Signals, premium, share, or store-surface work.

Exit gate

Phase 3 remains accepted; later copy changes must stay aligned with this baseline.

Phase 4 — Trust runtime + Signals architecture + data operations + golden regression + scoring stabilization

Status

Completed as specification / architecture package

Objective

Create the operational architecture needed for a trustworthy signal system and stable runtime behavior.

Completed workstreams

A. Runtime hardening specification

- fetch graph;

- performance budgets;

- source-priority rules;

- fallback rules;

- observability plan.

B. Signals architecture

- current-state mapping;

- taxonomy;

- hierarchy/suppression rules;

- IA model;

- entitlement matrix;

- claim-governance mapping.

C. Data operations and moderation

- canonical mapping workflow;

- certification verification workflow;

- recall matching rules;

- moderation states;

- minimum admin contract.

D. Golden regression/UAT specification

- AU/NZ core packs;

- edge-case structure;

- expected-output contract.

E. Scoring / output stabilization rules

- confidence and coverage rules;

- scan-output contract;

- drift review;

- update-review triggers.

Exit gate

Phase 4 remains accepted as the governing architecture/spec package for the current implementation stage.

Phase 5 — Contract adoption and regression foundation

Status

Completed / accepted

Objective

Turn the approved architecture into a real operational backbone in code.

Already completed

- ProductScanResult contract introduced;

- signals threaded into live code paths;

- observability events added;

- result-path banner rendering tied to contract path;

- derived partial terminal state introduced;

- confidence/completeness/transparency behavior tightened;

- i18n-backed new signal surfaces added;

- starter golden regression snapshots and tests added and expanded.

Remaining deferred items from this tranche

- full Signals result-page UX build;

- Alerts tab redesign into Signals / My Signals;

- full legacy banner i18n migration;

- broader golden packs and CI promotion flow;

- premium D signal layer;

- admin UI.

Exit gate

Phase 5 is complete when the contract path is accepted as the backbone and later UI work is built on top of it rather than beside it.

Phase 6 — Signals UI / IA implementation

Status

Next major implementation phase

Objective

Turn the approved Signals architecture and the accepted scan-output contract path into the actual user-facing product experience.

Why this phase is next

The product now has enough foundation to move from architecture/contract work to a real unified Signals experience.

Core goals

- unify the product-page signal experience;

- redesign the current Alerts tab into the approved Signals IA;

- keep safety priority while clarifying signal classes;

- remove split-brain rendering between legacy banner/recall paths and the new contract path;

- keep regression coverage growing while UI changes are shipped.

Key tasks

6.1 Product result page Signals section

- implement the primary user-facing Signals presentation model;

- group signals by class;

- preserve safety priority;

- support “why am I seeing this?”;

- distinguish official vs app-generated vs preference-based content;

- align all touched strings to claim governance.

6.2 Alerts tab redesign → Signals / My Signals

- redesign the current tab into the new IA;

- separate preferences from automatic signals;

- define first usable history/activity behavior if included;

- reserve or implement premium insight controls carefully.

6.3 Live signal-copy migration

- migrate remaining live signal/banner copy from default-value/legacy paths into proper i18n/governance coverage where touched by the new UI.

6.4 Golden regression expansion during UI work

- add more frozen recall/preference/limited-data/partial-ordering cases alongside the UI transition.

Exit gate

Users experience a coherent Signals system rather than overlapping alert concepts, and the experience is backed by the scan-output contract and regression coverage.

Phase 7 — Monetization, paywall, and premium signal layering

Status

Planned

Objective

Make premium commercially useful without undermining trust, safety, or platform compliance.

Core rule

Monetize depth, control, organization, and advanced insight, not basic consumer protection.

Key tasks

- confirm subscription architecture and provider posture;

- harden entitlement model;

- align premium signal/features to actual shipped capability;

- define free vs premium signal layers in the live product;

- test restore/manage/subscription flows;

- prepare experiment-ready but truthful premium messaging.

Constraints

- do not paywall core safety signals;

- do not paywall core transparency/disclosure required to interpret the product honestly;

- do not market roadmap functionality as current capability.

Exit gate

Premium is platform-compliant, truthful, testable, and commercially coherent.

Phase 8 — Information modals and trust-surface consolidation

Status

Planned (on top of completed governance + Signals work)

Objective

Finish the full explanatory-surface alignment once the Signals UX model is in place.

Key tasks

- inventory all explanatory surfaces again in their post-Signals state;

- align modals, disclaimers, data-limitation cards, paywall explanation copy, onboarding explanations, and share explanations;

- remove duplicate or drifting keys;

- ensure every explanation matches actual engine/runtime/signal behavior.

Exit gate

No major explanatory trust surface is left drifting from the actual product behavior.

Phase 9 — Platform compliance, privacy, and release readiness

Status

Planned

Objective

Get the product ready for real store submission and controlled release.

Key tasks

- App Store / Play privacy and data declarations;

- account deletion compliance if accounts exist;

- reviewer/demo flows;

- accessibility pass on critical journeys;

- legal/support/store-surface cleanup items from earlier tracking;

- production legal-page verification;

- support email release wiring;

- store screenshots/metadata/icon naming consistency.

Exit gate

The app is ready for store review and beta distribution without avoidable compliance surprises.

Phase 10 — Security, release operations, and evidence retention

Status

Planned

Objective

Make the app operationally real and maintainable.

Key tasks

- feature flags and kill-switch strategy;

- structured logs and crash monitoring;

- evidence retention rules;

- claim/content review logs;

- score-model change log;

- rollback and incident readiness;

- production runtime/deployment architecture decisions (including any Vercel plan or project-structure decision if still relevant).

Exit gate

The app has the release controls and operational evidence needed for a real MVP launch.

Phase 11 — Beta, staged rollout, and launch control

Status

Planned

Objective

Launch Rveel through a controlled, defensible release process.

Key tasks

- internal QA;

- closed beta;

- legal copy freeze;

- subscription/paywall test matrix;

- golden-pack release comparison before build acceptance;

- staged rollout plan;

- support/dispute handling pack;

- hotfix pathway.

Exit gate

Launch is approved against a known risk register, not optimism.

Phase 12 — Growth, sharing, and profitability optimization

Status

Planned / post-stability priority

Objective

Optimize conversion and growth after the trust/runtime/compliance foundation is strong enough.

Key tasks

- improve onboarding funnel;

- optimize paywall timing;

- improve signal/share virality without overclaiming;

- pricing experiments;

- retention/churn/refund analysis;

- lifecycle messaging;

- deep-link/share landing optimization.

Exit gate

Growth work is driven by real product stability and trust, not by premature hype.

Current recommended execution order from v3

Run the program in this order:

- Phase 0 — Product charter/commercial lock (formalize if not already locked)

- Phase 6 — Signals UI / IA implementation

- Phase 7 — Monetization, paywall, and premium signal layering

- Phase 8 — Information modals and trust-surface consolidation

- Phase 9 — Platform compliance, privacy, and release readiness

- Phase 10 — Security, release operations, and evidence retention

- Phase 11 — Beta, staged rollout, and launch control

- Phase 12 — Growth, sharing, and profitability optimization

Why this order

Because the earlier work has already completed the foundational naming, governance, architecture, and contract-adoption stages. The product is now ready for the first full Signals experience build before later-stage commercial, compliance, and launch work.

What stays separately tracked outside the main phase sequence

These issues remain real but should not cause broad reopening of accepted phases:

- production legal-page verification;

- support email population in release environments;

- store assets and listing cleanup;

- broader naming-audit triage;

- repo-wide lint/hygiene debt;

- deployment-plan / serverless-function architecture constraints;

- observability vendor/schema decisions where not yet locked.

These should be handled as tracked operational items alongside the main roadmap.

Final guidance for Cursor and founders

How to use this plan

- Treat PLAN to MVP v3 as the current working roadmap.

- Treat Plan to MVP 2 as the original master baseline and historical planning reference.

- Treat the program summary/status document as the narrative explanation of how the program moved from the original roadmap to the current state.

Key management rule

Do not reopen accepted early phases broadly unless a concrete defect or contradiction requires it.

Key execution rule

From this point onward, the highest-value work is not more abstract planning. It is disciplined implementation of the Signals product experience on top of the now-established contract, runtime, governance, and regression foundation.