I extracted text from your MVP plan .docx (via unzip + XML strip). The plan’s Step 3 row matches Phase E (“Modals and banners”): inventory all explanatory modals; for each: claim, source, last reviewed date, i18n keys, plus cross-links to Phase B (claim ↔ data ↔ modal) and Phase F (non-diagnostic health wording, disclaimers, traceability).

Below is a concrete plan to finish “Explanation modals” the way you described—before touching code.

1. What the MVP plan implies for this step

| Plan item | Your scope |
| --- | --- |
| Gap | “Content audit: accuracy, sources, dates, ‘not medical advice,’ parity across locales” |
| Phase E | Full modal inventory + metadata per modal |
| Phase F | Legal/traceability: UI claims tied to analysis/sources; nutrition/health non-diagnostic |

You asked to skip Step 2 (Score Highlights) but ExplainerModal still sits on that pipeline; the plan below treats it as lower priority unless it surfaces user-visible claims you cannot defend without the highlight matrix.

2. Inventory: every “explanation” surface (not just files named *Modal*)

Group into buckets so review is systematic:

A. Core methodology / scores (highest legal + accuracy risk)

- TrustScoreInfoModal.tsx (large infoModal.trustScore.* block in en.json)

- TruScoreAnalysisModal.tsx — currently hardcoded English (titles like “TruScore breakdown”, placeholder copy)

- EcoScoreInfoModal.tsx + infoModal.ecoscore.*

- CarbonFootprintInfoModal.tsx, PalmOilInfoModal.tsx, PackagingInfoModal.tsx, PackagingSourcesModal.tsx

- ProcessingLevelModal.tsx + NOVA-related strings (also duplicated under infoModal.trustScore NOVA keys)

- NutritionBurnInfoModal.tsx (exercise analogies → easy to over-claim)

B. Safety / allergy / regulatory tone

- AllergensAdditivesModal.tsx

- RecallAlertModal.tsx (if copy goes beyond “here is what the agency said”)

- AlertsDisclaimerModal.tsx

C. Legal / data limitations (should be legally tight first)

- ProductDisclaimerCard.tsx + result.legalDisclaimerModalP*

- ProductDataLimitationsCard.tsx

- Onboarding legal step (OnboardingLegalAcceptanceStep.tsx)

D. Crowdsourcing / UX explanation (medium risk: accuracy of process, not health)

- ManufacturingCountryModal.tsx (instructional copy + fallbacks)

E. Out of scope for “explanation modals” unless you want parity
Paywall, share, camera, manual entry forms — different risk model (contract/UX), not “science explanation.”

Deliverable for this step: a matrix (spreadsheet is ideal) with columns: Modal / screen entry, Audience claim (one line), Exact i18n key or “hardcoded” file:line, Source of truth (e.g. OFF field docs, ADEME Agribalyse, NOVA Monteiro papers, your frozen pillar spec), “Must not say” (e.g. medical advice, causality), Owner, Last reviewed date, Locales status (en → es/fr).

3. Method: make copy “defensible” without boiling the ocean

3.1 Freeze the narrative against the engine (you already trust pillars)
For each modal section, only allow sentences that are true in code today (e.g. Planet: Eco-Score v19 path, packaging fallback, palm “shown but not scored” if that remains the rule). Any sentence that reads like a general textbook but is not what you compute should be cut or reframed as “in general, according to [named system]…”

3.2 Separate “facts we display” from “general education”

- Facts we display: tie to named dataset/field (e.g. OFF ecoscore_grade, Nutri-Score as on label/OFF).

- General education: prefix with system owner + limitation (“Eco-Score on Open Food Facts reflects…” / “may be incomplete for this product”).

3.3 Health and nutrition language (legal hygiene)

- Standard line: informational only, not medical or dietary advice, not a substitute for the label or professional advice.

- For NOVA and similar: prefer classification / processing level wording; where epidemiology is mentioned, use population-level, associative language, not “this product causes…”.

- Nutri-Score: align with official Nutri-Score communication constraints for your markets (EU vs others).

3.4 Attribution that survives a challenge
Where you give numbers, weights, or formulas (e.g. Eco-Score “40/20/20/20” style claims in en.json): either match the cited authority’s public description or soften to “simplified overview; full methodology is published by …”.
Prefer immutable URLs + “as accessed [date]” in the matrix (and optionally “Learn more” links in-app where appropriate).

3.5 Locales
Treat English as the legal/source-reviewed master. Spanish/French should be translation of approved EN, not independent authoring—otherwise you lose “one defensible story.”

4. Technical pre-work (small, high leverage, before rewriting prose)

- Find hardcoded strings in *Modal*.tsx (e.g. TruScoreAnalysisModal is entirely English in source). Everything user-visible should go through i18n for parity and review.

- Fix JSON issues in en.json (e.g. duplicate step5 under infoModal.trustScore — only one should remain).

- Resolve naming drift (“Trust Score” vs “TruScore”) so titles and disclaimers match the product and reduce confusion under scrutiny.

- Deduplicate where the same NOVA / flag explanations appear in multiple places—one canonical string set reduces legal drift.

5. Suggested review order (risk-based)

- Allergens + recalls + general medical disclaimer (highest harm if wrong).

- TruScore overview + analysis modal (central brand claim; must match four pillars exactly).

- Nutrition / NOVA / burn (health-adjacent).

- Eco-Score, carbon, palm, packaging (environmental claims + third-party methodology).

- Ethics / certifications (avoid overstating what a logo guarantees).

- Crowdsourcing / data quality / confidence (honest about uncertainty).

- ExplainerModal — after or parallel to legal pass, only if it still ships text you own (given highlight skip).

6. “Done” criteria for Step 3 (MVP-ready)

- Every explanation modal has a matrix row with source + review date.

- No unsupported formula/weight in consumer copy unless cited and correct.

- Health-adjacent modals include non-diagnostic framing and label-first messaging.

- EN approved; es/fr match EN meaning (professional translation).

- No stray hardcoded explanation strings in shipped modals (or explicitly listed as tech debt with owner).

- Spot-check: random products, modal text matches what the card/score shows (including “unknown / not available” paths).

7. What I would not do first

- Rewriting large blocks of en.json without the matrix (you’ll re-edit the same paragraphs multiple times).

- Polishing Score Highlights / ExplainerModal copy until you’re ready to own that pipeline—or explicitly mark that modal “informational link only” with minimal claims.

When you are ready for implementation, a sensible first code slice is: inventory script or checklist + i18n for TruScoreAnalysisModal + JSON hygiene + TruScore/Eco-Score copy pass aligned to frozen pillar specs—in that order.

If you tell me your primary launch market(s) (e.g. AU/NZ only vs global), the legal layer for Nutri-Score / health disclaimers can be tightened to that region without writing generic copy that over-promises everywhere.