Here is a consolidated MVP plan based on a read-through of the repo: Expo/React Native app with tabbed flows (Scan, Search, History, Favourites, Values, Profile), a heavy result screen that loads products progressively, a modular TruScore engine (Body / Planet / Ethics / Open pillars), multi-source product fetch + merge + enhancement, Values preferences (SecureStore), banner alerts (recalls + ethics-pillar-aligned messaging + values), score highlights driven by scoreHighlightDefinitions + selection logic, sharing via ShareModal / ShareService, premium via Qonversion with global gating currently off, and a Vercel API layer for several server-side paths.

Your list — what the codebase implies

| Item | Current state (high level) | MVP gap |
| --- | --- | --- |
| 1. Planet pillar | Implemented in planetPillar.ts with Eco-Score, palm, packaging, CSV/brand overlays; internal comments and older markdown/spec JSON disagree on point mappings | Lock one spec (product + legal), reconcile code vs planet_pillar_spec.json / docs, regression tests per adjustment |
| 2. Score highlights | New pipeline: scoreHighlightDefinitions → scoreHighlights → generateProductFlags + overrides | Ensure every highlight matches pillar math and modals; tune selectHighlights for clarity and no redundancy |
| 3. Explanation modals | Many *InfoModal components + i18n (en/es/fr) | Content audit: accuracy, sources, dates, “not medical advice,” parity across locales |
| 4. Alert banners | bannerAlertsService sync, fast; ethics aligned with pillar | Copy, severity, priority rules, and filtering when user alert prefs arrive |
| 5. User alerts (like Values) | Not present as a first-class store + UI; Values drives insights/banners partially | New preferences model + scan-time filtering (what to elevate to banner/toast/modal) |
| 6. Database efficiency / locality | fetchProductOptimized + merge; fallbacks gated by EXPO_PUBLIC_ENABLE_FALLBACK_APIS; getUserCountryCode() used | Instrument path latency; strict tiered fetch graph (local/regulatory first for region); server-side aggregation optional for MVP |
| 7. Legal / traceability | ProductDisclaimerCard, analysis/fetch trace in TruScore | Tight coupling of UI claims → analysis / sources; lawyer review; immutable source URLs and dataset versions where possible |
| 8. Premium | Qonversion wired; gating disabled; several features flagged premium | Turn on gating, complete Android/iOS subscription checklist, restore purchases, grace period UX |
| 9. Vercel | APIs: barcode, manual products, manufacturing country, FSANZ, food atlas, photos, prices, deep-link assets | Map every client call to MVP needs; auth/rate limits, env separation, monitoring |
| 10. Share / viral | Rich ShareModal + ShareContentBuilder | Per-platform behavior (Instagram/TikTok limitations), share landing with correct meta, UTM/deep links, disclaimer snippet in share copy |

Additional MVP items (recommended)

- Performance truth layer — Fixed budgets (e.g. TTF content, TTF full TruScore); trace per scan in production (sanitized); identify blocking work still on the critical path (CSV init, enhancement chain, etc.).

- Offline / cache policy — Premium lists offline mode but it is not fully realized; define MVP scope (read-only cache vs full scan).

- Accessibility & premium UX — Result screen is dense; systematic labels, focus order, Dynamic Type / font scaling on iOS, sufficient contrast (Material + HIG).

- Quality gates — Pillar + highlight golden-file tests; integration tests for merge order by region; smoke E2E on Scan → Result.

- Store submission readiness — Play Data safety; App Nutrition/Privacy labels; subscription disclosure; no accidental ENABLE_PREMIUM_GATING = false in release builds.

- Security & config — No secrets in repo; EAS env for Qonversion and API bases; certificate pinning only if justified for MVP.

- Operational — Error/crash aggregation, versioning of bundled CSV databases, changelog for scoring changes (user-trust).

Methodical MVP plan (phased)

Phase A — Definition of “MVP done” (short, fixed scope)

- MVP promise: Reliable barcode → fast product shell → defensible TruScore + sources → clear legal framing → values + optional scan alerts → paywall for defined extras → share that does not over-claim.

- Non-goals for MVP (explicit): Full personalization engine, every global regulator DB, perfect offline, all social native SDKs.

Phase B — Single source of truth for scoring and copy (unblocks legal + UI)

- Planet pillar — Freeze v1 MVP spec (points, floors, order of precedence). Update only planetPillar.ts + tests + one internal spec doc; retire conflicting markdown or mark historical.

- Score highlights — Matrix: each highlight ID ↔ pillar adjustment ↔ data field ↔ modal paragraph ↔ externalResource. Remove or gate highlights that are not defendable.

- Banner rules — Document priority: recall > safety > ethics pillar mirror > values-driven; cap visible banners; dedupe with highlights.

Phase C — Data path & performance (your item 6)

- Profile current path — List every source invoked before first paint vs background (from productServiceOptimized + enhancement).

- Regional routing — For each country, ordered list: e.g. SQLite/cache → OFF world vs country server if applicable → local regulator proxies (Vercel FSANZ etc.) → optional fallbacks only if ENABLE_FALLBACK_APIS or completeness threshold.

- Server option (if needed for MVP) — One Vercel “aggregate product” endpoint that runs the tiered fetches server-side (single RTT for client); only if client latency remains high after client-side tuning.

- Caching — TTLs, stale-while-revalidate behavior, and invalidation on user “refresh”.

Phase D — User Alerts feature (your item 5)

- Data model — Zustand + SecureStore (mirror Values): toggles per alert class (e.g. recall, allergens, palm, NOVA, Nutri-Score, eco-grade, ethics flags, geopolitical insights).

- Behavior — On scan, filter generateBannerAlerts / optional toast vs inline card; respect master switches (like Values).

- UX — New tab or subsection under Values/Profile (your call); onboarding tooltip so users understand “alerts ≠ push notifications” unless you add pushes later.

Phase E — Modals and banners (your items 3–4)

- Modal audit — Inventory all explanatory modals; for each: claim, source, last reviewed date, i18n keys.

- Banner polish — Visual hierarchy, Android/iOS safe areas, tap targets, screen reader strings, consistent severity colors.

Phase F — Legal & traceability (your item 7)

- Wire “why this score” deep links from highlights/banners into existing analysis/fetch trace where possible.

- Disclaimer copy passes legal review; ensure nutrition/health wording is non-diagnostic; regional variants if needed.

- Share copy — Include a short non-claim disclaimer line where automated text could be read as medical or absolute.

Phase G — Premium (your item 8)

- Set ENABLE_PREMIUM_GATING via release profile only; verify each PremiumFeature in UI.

- Qonversion — Sandbox testing both stores, restore, expiration, grace; no hard-coded fallback keys in production.

- Store listings — Subscription terms, manage subscription links, regional pricing.

Phase H — Vercel & backend (your item 9)

- API inventory vs MVP features; add missing endpoints only when client cannot meet latency/privacy otherwise.

- Observability — Structured logs, error rates, per-route latency; secrets in Vercel env.

- Compliance — HTTPS only, minimal PII, retention policy for manufacturing-country crowdsourcing, etc.

Phase I — Share & growth (your item 10)

- Native share sheet as default “works everywhere”; branded platforms where reliable.

- Web share target — product-preview / deep link pages with Open Graph; test iMessage, WhatsApp previews.

- Analytics — Share initiated / completed (respect GDPR/App Tracking transparency on iOS).

Phase J — Hardening & launch

- Full regression on Android + iOS devices (not only simulators).

- Beta with performance and legal sign-off.

- Rollout: staged release, monitor crashes and p95 load time.

Suggested sequencing (efficient dependency order)

B1 (Planet spec lock) → B2 (highlights matrix) → C (data performance) → D (user alerts) → E (modals/banners) → F (legal) → G (premium) → H (Vercel hardening) → I (share) → J (launch).

Parallel tracks: C can start early with instrumentation; F can run alongside E once the copy matrix exists.

This order minimizes rework: scoring truth and data path feed accurate modals and legal; user alerts sit on top of stable banner/highlight generation; premium and share come after the core experience is trustworthy and fast.

If you want this turned into a dated roadmap with owners and milestones (e.g. spreadsheet-style), say whether MVP targets a single primary market first (e.g. AU/NZ vs US vs EU) — that choice should drive Phase C’s regional priority list.