Rebuilt Plan to MVP

Phase 0 — Freeze the product charter and commercial model

This phase exists to stop drift.

Lock the following in writing:

- the MVP promise: a fast, source-based, non-diagnostic consumer information tool;

- what is scored versus non-scored;

- what counts as a fact, a third-party methodology, a user preference, and an alert;

- the exact free vs premium feature boundary;

- the exact launch geography for MVP, which I still recommend as AU/NZ first.

You also need one formal sentence that governs the whole app: the app informs; it does not diagnose, certify, or guarantee.

Exit gate: one approved product charter, one approved monetization map, one approved legal positioning statement.

Phase 1 — Build name-change readiness into the architecture

Do this early, not late.

Right now you already know there is naming drift. Fixing that after launch is messy. The goal here is to make a future rename mostly a configuration and store-asset exercise, not a codebase surgery.

Create a single Product Identity layer that owns:

- display name;

- short name;

- internal canonical product name;

- support email;

- legal entity display;

- website/domain;

- deep-link URL schemes;

- app store marketing copy tokens;

- share text product name tokens;

- i18n brand tokens;

- analytics namespace/event prefixes;

- push notification titles;

- feature flag labels and premium plan labels.

Then remove hardcoded brand strings from:

- UI copy;

- i18n locale files;

- analytics events;

- share payloads;

- modal titles;

- legal copy;

- notification copy;

- onboarding text;

- support flows.

My recommendation is do not change the bundle ID/package name unless you deliberately want a new app identity and listing history reset. A brand rename usually should keep the technical app identity stable.

Exit gate: one productIdentity source of truth, zero hardcoded public brand strings in core flows, migration plan for any persisted keys containing old names.

Phase 2 — Freeze the truth engine before you polish UX

This is the legal foundation.

Before you perfect Alerts, modals, or paywalls, freeze:

- pillar specs;

- scoring precedence;

- non-scored banner rules;

- user-preference overlays;

- tie-break rules;

- “unknown / unavailable / incomplete” behavior;

- language that is forbidden.

Create a Claim Registry with one row per public claim:

- claim text;

- where it appears;

- source or methodology;

- whether it is app-native or third-party;

- last reviewed date;

- owner;

- approved wording;

- “must not say” language.

This registry should cover:

- score cards;

- modal content;

- alert banners;

- onboarding;

- share copy;

- App Store / Play Store metadata;

- premium marketing copy.

This is where the app becomes legally defensible: not because the app says less, but because every material claim is anchored.

Exit gate: approved Claim Registry and locked scoring/banners spec.

Phase 4 — Re-architect Alerts as a disciplined product system

You asked to further develop the Alerts tab. Good instinct. But it must become a governed system, not a pile of toggles.

Split Alerts into three clearly separated classes:

1. Safety and regulatory alerts
Examples: recalls, allergen/regulatory issues, official warnings.
These are highest priority and should have the strongest confidence requirements.

2. Informational and methodology alerts
Examples: data limitations, missing evidence, incomplete product mapping, “not enough data.”
These improve trust because they show restraint.

3. User-choice alerts
Examples: palm oil, forced labour, geopolitical preference filters, animal testing, other values-based preferences.
These must be clearly presented as user-selected preference overlays, not objective universal facts.

Recommended Alerts roadmap:

- create alert taxonomy and severity rules;

- add source confidence classes;

- add suppression/deduplication rules;

- add “why am I seeing this?” explanation;

- add alert history and state;

- add scan-time priority ordering;

- add user preference presets;

- separate regulatory from values visually and verbally;

- do not add push notifications until the in-app system is stable.

My recommendation for MVP: push only official recall/regulatory alerts later, not values or methodology alerts. That keeps the notification system defensible and useful.

Exit gate: Alert taxonomy approved, settings model approved, confidence hierarchy working, values overlays clearly separated from objective alerts.

Phase 5 — Fix performance, fetch logic, and resilience

A trust app that feels slow loses trust.

Set explicit budgets:

- time to first product shell;

- time to first visible score;

- time to full analysis;

- failure and fallback thresholds.

Then redesign the fetch path around those budgets:

- cache first;

- fastest trusted source first;

- country-aware order of operations;

- background enrichment after first meaningful paint;

- explicit timeout rules;

- explicit stale-data rules;

- explicit refresh behavior.

Also put production observability in place:

- per-source latency;

- per-scan timing;

- failure rates;

- fallback usage;

- empty-result causes;

- premium funnel timing;

- alert-generation timing.

Exit gate: performance budget dashboard, p95 scan targets defined, fetch graph documented, failure modes visible.

Phase 6 — Finish Information Modals as a trust surface, not a copy project

This is your original Step 3, but it now sits on top of the frozen truth engine and Alerts structure.

Inventory every explanatory surface:

- score explanation modals;

- alert disclaimers;

- data limitation cards;

- legal disclaimers;

- paywall explanation copy;

- onboarding explanations;

- share explanations.

For each one, record:

- consumer-facing claim;

- i18n key;

- owner;

- source;

- last reviewed date;

- linked score/alert logic;

- prohibited wording.

Then fix the technical hygiene:

- move hardcoded explanation strings into i18n;

- remove duplicate and drifting keys;

- normalize all naming to the current canonical placeholder name from the Product Identity layer;

- ensure every explanation matches the actual engine output.

Exit gate: no hardcoded explanation text in core flows, no duplicate explanation keys, full explanation registry complete.

Phase 7 — Monetization and paywall: make it compliant, testable, and commercially smart

This is where your third enhancement sits.

For the app itself, the payment architecture should be:

Store billing rails

- Apple In-App Purchase / StoreKit for iOS premium digital access;

- Google Play Billing for Android premium digital access. Apple requires subscriptions to provide ongoing value and clear disclosure of what the user gets; Google Play requires Play Billing for in-app digital goods/services on Play.

Subscription orchestration layer
Choose one of:

- keep and harden Qonversion, or

- migrate to RevenueCat.

Both platforms officially support cross-platform subscription infrastructure. RevenueCat positions itself as a backend wrapper over StoreKit and Google Play Billing, supports remote paywalls and experiments, and provides webhooks/API tooling. Qonversion supports subscription management mode, paywall experiments, analytics, integrations, and webhooks. Your prior MVP planning already described Qonversion as wired in the app, with premium gating still off.

My commercial recommendation:

- Do not switch payment platforms casually.

- Run a time-boxed decision gate.

- Keep Qonversion for MVP unless it fails in one of these areas during real testing: entitlement accuracy, restore purchases, upgrade/downgrade handling, server/webhook reliability, experimentation workflow, or analytics usefulness.

- If you were choosing from scratch today, I would lean RevenueCat for ecosystem maturity and paywall/experiment ergonomics.

- If Qonversion already works cleanly in your code and test environments, the smarter MVP move may be to keep it and ship sooner.

Your paywall itself should be rebuilt around:

- one core entitlement model;

- one monthly and one annual plan;

- a simple introductory offer strategy;

- restore purchases;

- “manage subscription” paths;

- price localization;

- experiment-ready copy and layout;

- server notification/webhook ingestion;

- entitlement logging;

- cancellation/churn analytics.

Do not make alternative billing or external web checkout a core MVP dependency. Apple’s permitted external-link cases are narrow and contextual, and Google’s alternative billing options are tied to regional programs and extra requirements. That is needless complexity for MVP.

Exit gate: sandbox-tested subscriptions on both platforms, restore purchases working, entitlement sync verified, paywall copy compliant, no premium gating shortcuts in release builds.

Phase 8 — Platform compliance and privacy readiness

This work should run partly in parallel, but it must finish before launch.

For Apple:

- App Privacy details in App Store Connect are required for your app and third-party partners whose SDKs you use;

- privacy manifests are required for certain commonly used SDKs in submissions;

- if you support account creation, users must be able to initiate account deletion in-app;

- Accessibility Nutrition Labels are available and worth using for differentiation.

For Google Play:

- complete the Data safety form accurately;

- provide a privacy policy in Play Console and in-app;

- if you support account creation, provide in-app deletion and an external web deletion path;

- target the current required API level for submission, which is Android 15 / API level 35 for new apps and updates on mobile.

Also include:

- reviewer credentials and demo paths;

- IAP review screenshots and metadata;

- store listing accuracy checks;

- accessibility support validation;

- privacy and data-mapping inventory for all SDKs.

Exit gate: Apple and Google submission checklist complete, privacy/data declarations mapped, account deletion ready if accounts exist.

Phase 9 — Security, release operations, and evidence retention

This is where many teams cut corners. Do not.

Implement:

- secret scanning and env separation;

- production-safe feature flags;

- remote kill switches for unstable flows;

- structured logs for billing and scan failures;

- crash monitoring;

- changelog for score-model changes;

- data retention policy;

- review log for claims and content edits;

- source-version logging where practical.

This is the difference between a nice demo and a real company.

Exit gate: release controls documented, incident plan written, logging and rollback verified.

Phase 10 — Growth, sharing, and profitability

Only optimize growth after the trust system is stable.

Priorities:

- better onboarding;

- intelligent paywall timing;

- share flows that avoid overclaiming;

- deep-link landing pages;

- trial-to-paid funnel reporting;

- churn and refund analysis;

- pricing experiments;

- subscriber lifecycle messaging.

The profitable version of this app is not the loudest one. It is the one that converts and survives scrutiny.

Exit gate: baseline growth instrumentation live, paywall experiments ready, share flows compliant.

Phase 11 — Beta, staged release, and launch control

Final phase:

- internal QA;

- closed beta;

- legal copy freeze;

- subscription test matrix;

- store-review dry run;

- staged rollout;

- support macros and dispute handling;

- hotfix pathway.

Exit gate: approval to launch with known-risk register, not vague optimism.

The recommended sequence

This is the order I would actually run:

0. Charter and monetization freeze
1. Naming / rebrand readiness
2. Truth engine and Claim Registry
3. Performance and fetch-path hardening
4. Alerts tab v2
5. Information modals and trust surfaces
6. Subscription/paywall hardening
7. Platform privacy/compliance
8. Security and release ops
9. Growth instrumentation and paywall experiments
10. Beta and staged launch

That order minimizes rework. It stops you from polishing UX on top of unstable truth, and it stops you from building a flashy paywall on top of a shaky app.

My strongest recommendations

First, treat name-change readiness as infrastructure, not branding.
Second, treat Alerts as a governed information system, not a feature tab.
Third, treat payments as two layers: store billing rails plus one subscription orchestration layer.
Fourth, create a Claim Registry before any large copy rewrite.
Fifth, define success as trust + speed + compliance + conversion, in that order.

The one thing I would not do is let Cursor jump straight into wide code edits without this sequencing. That is how drift compounds.

A strong next step is to turn this into a Cursor-ready execution brief with phases, deliverables, and acceptance criteria per phase.